# Q4 Product Planning Meeting Notes

Date: December 15, 2024 | Location: Conference Room B | Attendees: 12

# Agenda

Review Q3 metrics

Product roadmap updates

Resource allocation for Q1 2025

Open discussion

# Q3 Metrics Review

Overall product performance exceeded expectations. Key highlights:

Monthly Active Users grew 23% (from 1.2M to 1.48M)

Customer retention rate improved to 94.2% (target was 92%)

Average response time reduced by 340ms (now at 120ms p99)

NPS score increased from 42 to 51

## Detailed Metrics

| Metric | Q2 Actual | Q3 Target | Q3 Actual |
| --- | --- | --- | --- |
| MAU | 1.2M | 1.35M | 1.48M |
| Revenue | $2.4M | $2.8M | $3.1M |
| Churn Rate | 7.8% | 7.0% | 5.8% |
| Support Tickets | 4,200 | 3,800 | 3,150 |

# Product Roadmap

The team presented updated roadmap priorities for Q1 2025:

Real-time collaboration features (target: Feb 2025)

Mobile app redesign with offline support (target: Mar 2025)

Enterprise SSO integration (target: Jan 2025)

Advanced analytics dashboard (target: Mar 2025)

# Action Items

Sarah: Finalize SSO vendor selection by Dec 22

Mike: Draft mobile redesign spec by Jan 5

Lisa: Schedule user interviews for collaboration features

Tom: Prepare budget proposal for Q1 hiring (2 engineers + 1 designer)

# Next Meeting

January 10, 2025 at 2:00 PM — Review SSO vendor proposals and mobile mockups.